## Slide 1: Electronic Visit Verification
Status Update
  02/27/2020

## Slide 2: Update on EVV Action Items
Provide updated Authorization File Layouts
  Authorization file layout originally provided on 1/21
  Biweekly technical Review calls started on 2/6
  Claims Validation file layout provided on 2/7
Create document to outline parameters for the medical necessity determination date
  DRAFT document provided on 01/28/2020
Combine MCO training efforts with the AHCCCS/Sandata Training Plan
  AHCCCS is working to create a unified self authorization portal where all EVV authorizations will be entered.

## Slide 3: Update on EVV Action Items
Schedule meeting with MCO’s to discuss the Communication Plan
  Meeting scheduled: March 4, 2020 @ 12:00 PM MST
Work with Sandata to identify a single source clearinghouse
  AHCCCS is still coordinating with Sandata to understand if this we can accommodate this suggestion.
    ETA = TBD
Work with Sandata to identify a “hard” start date for providers to initiate the use of the system.
  AHCCCS is still coordinating with Sandata to understand if this we can accommodate this suggestion.
    ETA = TBD

## Slide 4: Update on EVV Action Items
Consider revisions to the FFS EVV portal so that it can be used by all MCO’s
  Discussed during MCO bi-weekly Technical Review sessions and will be moving forward on the centralized option; Additional information will be shared in ongoing MCO Technical communications and workgroups
EVV scenario where member is dually covered. How will authorization work for members with the same MCO for both Medicare and Medicaid and different MCOs?
  Will be discussed during MCO Technical workgroup sessions
EVV Coordination of Benefits scenario. Is EVV required for Medicare Services? What if the primary insurance does not require EVV Authorization?
  Will be discussed during MCO Technical workgroup sessions

## Slide 5: Update on EVV Action Items
  Discuss the possibility of MCOs collaborating to align which services will require PA and which services do not
  To be discussed during MCO Technical workgroup sessions

## Slide 6: Thank You.