Current DRG Project Milestones:

- Complete Requirements and Design			Completed		March 2014

- Begin Coding							Completed		May 2014

- Internal Testing Begins					In Progress		May 2014

- Internal Testing Ends								July 2014

- External Testing Begins 	(all plans/providers/ATR)

  - ICD9/DRG Integrated End to End 					June 15, 2014

  - ICD10/DRG Integrated End to End (will not be utilized in production until ICD10 Implementation on 10/1/15)							October 15, 2014

- System Implementation								September 2014

- External Testing Ends (No earlier than)						September 2014

DRG Effective Date		October1 2014 (IP Dates of Discharge)